51Talk Egypt — HR Department

Date: March 4, 2026

Subject:  iTalent HR System — Full Implementation Plan

This is the proposed implementation plan for transitioning our leave management and employee self-service processes to iTalent. Please find the full details below.

## 1. Current Situation vs. Target State

| Area | Current | After iTalent |
| --- | --- | --- |
| Leave requests | Email to manager + hr.egy@51talk.com | Digital submission via iTalent ESS portal |
| Approval tracking | No system — email threads | Full audit trail in iTalent |
| Leave balance visibility | HR-managed only | Employees see real-time balance |
| Leave data for payroll | Manual leave sheet (Excel) | Auto-exported from iTalent on 21st monthly |
| Approval enforcement | Honor-based | Configurable multi-level workflows |

## 2. What Is Already in the System

After a live review of iTalent (51talk.italent.cn):

✅ Already configured:

7 leave types (Sick, Annual, Unpaid, Maternity, Paternity, Bereavement, Miscarriage)

Employee Self-Service portal with My Approval, My Attendance, My Profile

Batch approval and Process Delegation for managers

⚠️ Requires configuration before go-live:

Review configured Leaves types vs handbooks.

2 leave types unnamed (will be set as Casual Leave & Marriage Leave)

Approval workflows not yet assigned per leave type

Email notifications not configured

## 3. Implementation Plan — 7 Phases

| Phase | What | Duration |
| --- | --- | --- |
| 0 — Prerequisites | Employee data backup, CC Team manager briefed | 2–3 days |
| 1 — Leave Configuration | Fix leave types, set entitlements per handbook, configure carryover | Week 1 |
| 2 — Approval Workflows | Build approval chains per leave type, set notification rules | Week 1 |
| 3 — Dashboard Integration | Connect iTalent leave export to Attendance Dashboard | Week 2 |
| 4 — ESS Configuration | HR Letter certificate, disable overtime, configure business trips | Week 2 |
| 5 — Notifications | Email alerts for managers, employees, and HR on all leave events | Week 2 |
| 6 — Pilot + Full Rollout | CC Team pilot → evaluate → company-wide rollout | Week 3–4 |
| 7 — Operations | Monthly export-import cycle, balance management | Week 5+ |

## 4. Rollout Strategy

Week 1: Configure & integrate

Week 2: CC Team pilot goes live (parallel with email process)

Week 3: Review pilot, fix any gaps

Week 5–6:  Full company rollout + training sessions

End Week 6: Email-based leave process retired

No risk to employees during transition: Email-based process stays active during the pilot. No leave request will be lost. Opening leave balances will be imported before anyone accesses their account.

## 5. Leave Types & Entitlements (Per Handbook)

| Leave Type | Days | Pay | Key Rule |
| --- | --- | --- | --- |
| Annual Leave | 15 (<1yr) / 21 (≥1yr) | Full | Carryover allowed |
| Casual Leave | 7/year, max 2/request | Full | Counts toward annual balance |
| Sick Leave | As needed | 75% | Doctor's note required |
| Maternity Leave | 120 days | Full | Birth cert required |
| Paternity Leave | 1 day × max 3/year | Full | Proof required |
| Marriage Leave | 3 days | Full | Proof required |
| Bereavement Leave | 3 days | Full | Parents/spouse/children only |
| Miscarriage Leave | Per labor law | Full | Medical documentation required |
| Unpaid Leave | As approved | 0% | Manager + HR dual approval |

## 6. Risks & How We're Managing Them

| Risk | Mitigation |
| --- | --- |
| Employees don't adopt the system | Training sessions + Arabic/English quick-start guide |
| Data mismatch with Attendance Dashboard | 2-week parallel run before cutover |
| Manager approval delays | Process Delegation configured for all managers |
| Leave history lost | Opening balances imported before any employee accesses the system |
| System downtime | Backup: revert to email process temporarily |