iTalent HR System — Implementation Plan

51Talk Egypt  |  Prepared by: Ahmed Elsadek, HRBP  |  February 25, 2026

Goal: Configure iTalent for 51Talk Egypt's leave management and employee self-service aligned with company policy, Attendance Dashboard, and existing workflows.

Architecture: iTalent (51talk.italent.cn) serves as the system of record for leave requests. The Attendance Dashboard (Streamlit) continues processing fingerprint data and generating penalty reports. iTalent bridges the gap by digitizing leave workflows and feeding approved leaves into the Dashboard.

# Phase 1: Leave Types Configuration

## Task 1.1 — Audit & Rename Leave Types

Current State in iTalent:

| iTalent Name | Status |
| --- | --- |
| Sick Leave | ✅ Named correctly |
| Unpaid Leave | ✅ Named correctly |
| Annual Leave | ⚠️ Shows 0 days — entitlement not set |
| Miscarriage Leave | ✅ Named correctly |
| Bereavement Leave | ✅ Named correctly |
| Maternity Leave | ✅ Named correctly |
| Paternity Leave | ✅ Named correctly |
| Leave Item 6 | ❌ Unnamed — rename to Casual Leave |
| Leave Item 34 | ❌ Unnamed — rename to Marriage Leave |

Action Steps:

Go to Admin → Attendance → Leave Configuration

Rename "Leave Item 6" → Casual Leave

Rename "Leave Item 34" → Marriage Leave

Fix typo: "Leave Applictaion" → "Leave Application" (appears in 2 menu locations)

## Task 1.2 — Set Leave Entitlements Per Policy

| Leave Type | Entitlement | Pay | Conditions |
| --- | --- | --- | --- |
| Annual Leave | 15 days (<1yr) / 21 days (≥1yr) | Full | Carryover allowed |
| Casual Leave | 7 days/year | Full | Max 2 days per request; counts toward annual leave |
| Sick Leave | As needed | 75% salary | Requires stamped sick note from accredited hospital |
| Maternity Leave | 120 days | Full | After 1 full year of service; requires birth certificate |
| Paternity Leave | 1 day/occurrence (max 3×) | Full | Requires proof |
| Marriage Leave | 3 days | Full | Requires proof; extra days from annual balance or unpaid |
| Bereavement Leave | 3 days | Full | Parents, spouse, children only; proof required |
| Miscarriage Leave | Per Egyptian Labor Law | Full | Medical documentation required |
| Unpaid Leave | As approved | 0% | Manager + HR approval required |

Configuration Checklist:

☐  Annual Leave: Set balance rule (15 days <1yr / 21 days ≥1yr based on join date)

☐  Casual Leave: Set max 7 days/year, max 2 days per request

☐  Sick Leave: Set pay rate to 75%, require attachment (doctor's note)

☐  Maternity Leave: Set 120 days, require 1 year service eligibility

☐  Paternity Leave: Set max 3 occurrences/year, 1 day each

☐  Marriage Leave: Set 3 days, require attachment

☐  Bereavement Leave: Set 3 days, restricted beneficiaries

☐  Unpaid Leave: No balance limit, dual approval (manager + HR)

# Phase 2: Approval Workflow Configuration

## Task 2.1 — Define Approval Chain Per Leave Type

Current process: Employee → Direct Manager → Higher Management → HR (hr.egy@51talk.com)

| Leave Type | Approval Steps |
| --- | --- |
| Annual Leave (≤ 3 days) | Step 1: Direct Manager |
| Annual Leave (> 3 days) | Step 1: Direct Manager → Step 2: Director → Step 3: HR |
| Casual Leave | Step 1: Direct Manager |
| Sick Leave | Step 1: Direct Manager → Step 2: HR (documentation review) |
| Maternity / Miscarriage | Step 1: Direct Manager → Step 2: HR |
| Paternity | Step 1: Direct Manager |
| Marriage Leave | Step 1: Direct Manager → Step 2: HR |
| Bereavement Leave | Step 1: Direct Manager |
| Unpaid Leave | Step 1: Direct Manager → Step 2: Director → Step 3: HR |

## Task 2.2 — Configure Batch Approval Settings

☐  Enable batch approval for HR account (hr.egy@51talk.com)

☐  Enable Process Delegation for all manager-level roles

☐  Set notification: email to manager on new pending request

# Phase 3: Attendance Dashboard Integration

## Task 3.1 — Align Leave Export Format

| Column | iTalent Field | Notes |
| --- | --- | --- |
| CRM | Employee CRM ID | Must match master data |
| Date | Leave Date | One row per day |
| Leave Type | Leave Project name | e.g., Annual Leave, Sick Leave |
| Status | Approved only | Only export approved leaves |

Export Schedule: 21st of each month (aligns with Dashboard payroll period: 21st–20th). Format: Excel (.xlsx).

## Task 3.2 — Leave Code Mapping

| iTalent Leave Type | Dashboard Status Code |
| --- | --- |
| Annual Leave | AL |
| Casual Leave | CL |
| Sick Leave | SL |
| Unpaid Leave | UL |
| Maternity Leave | ML |
| Paternity Leave | PL |
| Marriage Leave | MAL |
| Bereavement Leave | BL |
| Miscarriage Leave | MCL |

# Phase 4: Employee Self-Service Configuration

| ESS Section | Sub-items | Action |
| --- | --- | --- |
| My Approval | Pending, Processed, Applied | ✅ Already configured |
| My Attendance | Leave Application, Overtime Application, My Business Trips | Disable Overtime |
| Self-Service Application | Issue Certificate, Personnel Application | Configure: HR Letter only |
| Common Functions | Leave Application shortcuts | ✅ Already visible |

# Phase 5: Notification & Communication Setup

| Event | Recipient | Email |
| --- | --- | --- |
| New leave request submitted | Direct Manager | Manager's email |
| Leave approved | Employee + HR | hr.egy@51talk.com |
| Leave rejected | Employee | Employee email |
| Pending approval reminder (24hrs) | Manager | Manager's email |
| Leave request needs documentation | Employee | Employee email |

# Phase 6: Data Migration & Go-Live

## Task 6.1 — Employee Master Data Import

| Field | Source | iTalent Field |
| --- | --- | --- |
| AC-No / PS ID | Attendance Dashboard master | Employee ID |
| CRM | Dashboard master | CRM |
| Name | Dashboard master | Name |
| Department | Dashboard master | Department |
| Join Date | HR records | Join Date (annual leave entitlement) |
| Vendor | Dashboard master | Vendor (Just HR / Migrate) |
| National ID | HR records | National ID |

## Task 6.2 — Opening Balances Formula

Annual Leave (< 1yr): Opening balance = 15 − days_used_YTD

Annual Leave (≥ 1yr): Opening balance = 21 − days_used_YTD

Casual Leave: Opening balance = 7 − days_used_YTD

Paternity: Opening occurrences = 3 − occurrences_used_YTD

## Task 6.3 — Go-Live Checklist

☐  All leave types named and configured

☐  Approval workflows assigned and tested

☐  All employees imported with correct balances

☐  Email notifications tested end-to-end

☐  Leave export format validated with Attendance Dashboard

☐  HR and manager training completed

☐  "Leave Applictaion" typo fixed in both menu locations

☐  Leave Item 6 and Leave Item 34 renamed

☐  Annual Leave entitlement rule set (15/21 days based on tenure)

☐  Announcement sent to all employees

# Phase 7: Ongoing Operations

Monthly Workflow:

1st–20th: Employees submit leaves via iTalent ESS

21st: HR exports approved leaves from iTalent

21st: Import leave export into Attendance Dashboard

21st–25th: Dashboard generates penalty report

30th: Payroll processed (basic salary)

# Issues Found During Exploration

| # | Issue | Location | Priority |
| --- | --- | --- | --- |
| 1 | "Leave Applictaion" typo | My Attendance sidebar + Common Functions | High |
| 2 | "Leave Item 6" unnamed | Leave type dropdown | High |
| 3 | "Leave Item 34" unnamed | Leave type dropdown | High |
| 4 | Annual Leave shows 0 days | Leave entitlement config | High |
| 5 | No Casual Leave configured | Leave types | High |
| 6 | No Marriage Leave configured | Leave types | High |
| 7 | Overtime Application form — fields unknown | My Attendance | Medium |
| 8 | Certificate types not configured | Self-Service Application | Medium |

# Decisions Log — All Resolved ✅

| # | Question | Answer | Action |
| --- | --- | --- | --- |
| 1 | Approval chain — who are the managers? | To be added manually later | Skip pre-assignment; HR adds approvers per team post-pilot |
| 2 | Overtime policy? | No overtime | Disable Overtime Application in ESS |
| 3 | Annual Leave carryover? | Allow carryover | Configure iTalent to carry over unused annual leave |
| 4 | Certificate types? | HR Letter only | Configure one certificate type in ESS |
| 5 | Pilot department? | CC Team | Stage 4 targets CC Team |
| 6 | Casual Leave vs Annual Leave deduction | Casual counts toward annual per handbook | Configure Casual Leave to deduct from Annual Leave balance |